## Slide 1
Soren Prestemon
US Magnet Development Program
Lawrence Berkeley National Laboratory
Roadmap update guidelines
October 10, 2019

## Slide 2: Motivation
Motivation 1: We are on our 4th year as a program – healthy exercise to look back at what we promised, what we achieved, what we learned,… and how our vision has evolved
Motivation 2: We have made progress in working as a team – plenty more to do, but that trust allows us to integrate efforts more effectively and efficiently
Motivation 3: BNL has joined MDP, further strengthening our breadth and depth of expertise and facilities that can be brought to bear
Motivation 4: There are significant programs and projects that are synergistic with MDP – e.g. FES and private industry efforts in HTS for fusion, special high field magnets for EIC, 40+T all superconducting solenoids for NHMFL, etc., and our program should be structured to both benefit from, and add value to, those efforts
Motivation 5: DOE and our TAC have recommended that we update our roadmaps

## Slide 3: TAC Recommendations: Program Overall
Develop an updated plan and schedule, consistent with current status, up-to-date plans, and current funding outlook. The updated schedule should be ready in time for the inter- national workshop in late 2019; it should then be updated with input from the workshop.
Response:
  Indeed this is in the works. The International Workshop has taken a slightly different shape, serving simultaneously as a MDP program review and a meeting to discuss high field accelerator magnet development strategy. It is by invitation only, and will be limited to <~24 attendees. The TAC will be represented by Andy Lankford, who will also chair the review panel for DOE-OHEP. The meeting is hosted by DOE-OHEP and will occur in Washington DC Dec 4-5 at the Gaithersburg Marriott Washingtonian Center
S. Prestemon Workshop on Advanced Superconducting Materials and Magnets KEK January 22 2019

## Slide 4: International Meeting planning well underway – sponsored by DOE-OHEP, with small invitee list to focus on international magnet development strategy and review of MDP magnet progress

## Slide 5: Some general guidelines that we will follow
Stick to general program layout (unless strong reason to deviate; layout is designed to align with MDP goals)
Roadmaps for each area should have input/dialogue with staff from all laboratories; leads/coordinators are nominally defined, but updates can occur
Roadmaps should go out a few years and follow the “cartoon approach”
  A separate word/excel document should have correlated milestones with quantitative elements roughly every 6 months; more granularity near-term
All major elements should have involvement of staff from at least 2 labs
  this strengthens our ability to perform (shared expertise and facilities)
  stimulates a higher level of rigor
  …and introduces shared responsibility and ownership of results

## Slide 6: Major roadmap areas and tentative coordinators: Magnets
Nominally these are the same people, but…
  “Coordinator” instead of “Lead”
    Emphasis on communication and coordination of efforts
  FNAL is interested in contributing to Bi2212 magnet technology
    We should avoid a “parallel path” approach; instead, leverage expertise and facilities to speed up development
  BNL and FNAL are interested in contributing to REBCO development
    Again: avoid parallel paths (unless solid rationale…); leverage knowledge and capabilities,…;
Magnet | Coordinator
Cos-theta | Sasha Zlobin
Canted Cos-theta | Diego Arbelaez
Bi-2212 dipoles | Tengming Shen
REBCO dipoles | Xiaorong Wang
Questions for us to consider:
  Cos-theta is “morphing” into the new stress-managing approach – need strong rationale
    Does it garner best of cos-t and CCT, or worst of both?
    Does the development plan fully leverage MDP’s experience and modeling capabilities?
    Does the plan include steps that build confidence on “short” timescales?
  CCT training is being studied via subscale – what constitutes success?
    Does the corresponding roadmap have a bifurcation point? If we think we have a “solution” to improve training, then what? If not, what alternative should we consider
  We need background field for hybrid testing. Should a ”Max’ed out 2-layer” large bore Cos-theta be part of our program? Should that be on both Cos-t and CCT roadmaps, or just one?

## Slide 7: Major roadmap areas and tentative coordinators: Technology
Are these areas appropriate? Should any be consolidated, or new ones created?
“POC” mean point of contact – again, role is for communication
Names are needed – and those identified can be modified
Technology Area | LBNL POC | FNAL POC | BNL POC | ASC POC
Modeling and Simulation | Lucas Brouwer | Vadim Kashikhin | TBD | TBD
Training and Diagnostics | Maxim Marchevsky | Stoyan Stoynev | TBD | TBD
Instrumentation and quench protection | Maxim Marchevsky | Thomas Strauss | TBD | Dan Davis
Materials studies – superconductors and structural materials properties | Tengming Shen | Steve Krave | TBD | TBD
Start viewing these as “Working groups” that hold regular meetings?
Lots of good work and new ideas being explored, but…
  We need increased communication and coordination
    leverage what is learned across all labs
    Avoid duplication of efforts
    Increase “sanity checks” and enhance scientific rigor

## Slide 8: Major roadmap areas and tentative coordinators: Superconductors
Very dynamic areas
  Strong developments in Nb3Sn
  Bi2212 development continue
  REBCO seeing significant funds from FES
Challenges:
  How do we most effectively develop advanced Nb3Sn?
    How do we support and enhance Xinchen’s ECRP?
    How do we support the development of Hf-doped Nb3Sn?
  What can MDP do to support improvements to Bi2212 performance?
  How do we leverage FES investments in REBCO?
  How do we prioritize the use of MDP funds for wire procurements?
  …
Conductor Procurement and R&D | Lance Cooley

## Slide 9: Timeline for updated roadmap development
MDP General meeting Wednesday, October 23rd
MDP General meeting Wednesday, October 30th
MDP Special General meeting Thursday, October 31st
MDP General meeting Wednesday, November 6th
MDP General meeting Wednesday, November 13th
MDP General meeting Wednesday, November 20th => pulling it all together
MDP General meeting Wednesday, November 27th => dry runs for Dec. review/meeting

## Slide 10: Specific meeting agendas
MDP General meeting Wednesday, October 23rd
  Agenda:
    Overview of motivation/process for roadmap updates SP
    Draft 1 of Bi2212 roadmap Tengming coordinator; input from ASC, FNAL
    Draft 1 of REBCO roadmap Xiaorong coordinator, Ramesh co-coordinator; input from FNAL
MDP General Meeting Wednesday, October 30th
  Agenda:
    Draft 1 of Nb3Sn roadmaps Sasha and Diego
    Discussion on cross-connects David moderator

## Slide 11: Specific meeting agendas
MDP Special General Meeting Wednesday, October 31st
  Agenda:
    Draft 1 of CPRD roadmap Lance
    Draft 1 of tech. roadmap elements SP moderator
MDP General meeting Wednesday, November 6th
  Agenda:
    Infrastructure status/updates George (Steve, Kathleen)
    First draft of combined roadmaps SP
    Guidance on milestone tables SP
    Draft summary of collaborations:
      Research collaborations Steve
      Industry (direct & indirect) Kathleen

## Slide 12: Specific meeting agendas
MDP General Meeting Wednesday, November 13th
  Agenda:
    Near final roadmaps – review
      Nb3Sn: Sasha, Diego
      HTS Bi2212: Tengming
      HTS REBCO: Xiaorong & Ramesh
      Technology: SP coordinator
      CPRD: Lance
      Collaborations: Steve and Kathleen

## Slide 13: Backup: additional Technical Advisory Committee recommendations

## Slide 14: TAC Recommendations: High Field Dipole Development to Explore the Limits of Nb3Sn
Maintain as the priority for the cos-theta approach using the clamped mechanical structural design to realize a field of about 14 T, with special attention to mechanical stress management and control.
  This recommendation was followed by the cos-theta team, and the magnet successfully tested to the prestress target field of 14T.
Establish a key and bladder structure R&D plan applicable for 15 T or higher field magnet design.
  Two bladder and key structures have been designed to accommodate the cos-theta magnet, one to fit within the existing FNAL cryostat, and the other with the intention of enabling mechanical support for other high-field magnets, i.e. serving as a “utility structure”. The design of the latter is at an advanced preliminary design state; no detailed drawings have been made.
  The decision to invest in the utility structure procurement is on hold pending performance results from the cos-theta magnet and the updated program roadmaps.
    Pros: a B&K structure would enable faster, and potentially more controlled, reloading of the cos-theta (and other) magnets.
    Cons: the structure requires a larger diameter, exceeding current FNAL test facility dimensions, and hence would only allow 4.2K tests until the FNAL test facility expansion is complete. The structure will also come at a cost – final design work, detailed drawings, and procurements at the scale of ~250—300k$.

## Slide 15: TAC Recommendations: High Field Dipole Development to Explore the Limits of Nb3Sn
Discuss the key and bladder R&D plan at the international workshop, and determine the best mechanical approach for higher field magnet R&D. Conclusions should be reported to the TAC.
  This will be a topic at the International Meeting in December
  We note that DOE has given clear guidance that “large”, “demonstration” magnets (e.g. like the 15T cos-theta or a 6-layer CCT) will not be supported in the near future, unless significant new funds become available. Our approach will be to identify opportunities for such magnets in our roadmaps.
Hold the international workshop recommended by the GARD review after first 14 T magnet tests and before increasing prestress to try to reach 15 T.
  This is effectively happening. However the original intent of this recommendation is being addressed largely by the special TAC update Oct. 7th; the “International Workshop” has now become a strategy meeting and a review of MDP.
Continue with demonstration of 15 T cos-theta performance only after the review of the 14 T magnet test results and feedback from the international workshop.
  See above

## Slide 16: TAC Recommendations: High Field Dipole Development to Explore the Limits of Nb3Sn
Focus as the highest priority for the CCT approach to understand and control the number of training quenches.
  The CCT5 was designed with the goal of reducing epoxy cracking. The test results indicate a significant improvement in the 1st quench current and hence improved training, but the training rate at higher currents is still an issue, likely related to stick slip behavior.
Proceed with and reinforce the CCT coil subscale program as a quick and convenient approach/tool for evaluation of conductor and other design, fabrication, and performance issues.
  The subscale CCTs are being actively pursued to provide a platform to probe training mechanisms. Multiple subscale CCTs are being fabricated, with first tests likely to happen in November. (Presentation by D. Arbelaez, MT26)

## Slide 17: TAC recommendations: High Field Magnet Development to Explore the Limits of HTS
None

## Slide 18: TAC Recommendations: Magnet Science: Developing Underpinning Technologies
Maintain an emphasis on development of “work-horse” (or utility) magnet(s) with fast turn- around and cheap manufacturing for the purpose of quick exploration of basic technology elements (e.g., epoxies, fillers, LTS, HTS, etc.).
  The subscale CCTs are one example that are in active development. Other techniques are also being pursued that offer complementary value. These include cable-stack tests see Chris Kovac’s work) and the “Charlie puck”, which was recently tested by Maxim. In parallel, significant work is ongoing on compatible epoxy/filler developments (Steve Krave, Tengming Shen, etc.)
  Consider the “work-horse” magnet to be potentially usable as an “insert” to a large aperture, high-field magnet that is general infrastructure.
  Indeed the subscale CCT could in principle be used as an insert for a large aperture “outsert”. The latter could be the CCT5 (90mm bore) or the outer 2 layers of the BCT. Another alternative is the BNL common coil; development and test of a couple of REBCO tape-wound dipoles is currently underway to probe magnetization effects. Work is ongoing now to build infrastructure capable of hybrid magnet testing.
Ensure that AE (acoustic emission) detection is implemented during testing of all magnet designs tested by MDP.
  AE was incorporated in the 14T test, but issues were encountered and the data is of limited value. All diagnostics for the 15T are being looked at closely to maximize the value of diagnostic data for the next test.
Support simulation efforts to the extent that they can be benchmarked and are “predictive”.
  Development of Ansys User elements in 2D and 3D continue to advance, and are being benchmarked against challenging experimental cases, e.g. Nb3Sn SCUs in collaboration with ANL and FNAL. (see poster by Kate Edwards, MT26)

## Slide 19: TAC Recommendations: Supercond. Materials — Conductor Procurement and R&D (CPRD)
Provide a prioritized plan for conductor procurement in potential funding scenarios.
  This is being addressed as part of the renewed MDP roadmaps.
Continue to leverage SBIR and non-HEP R&D efforts on conductors, and clearly identify synergies that can directly support the 20T HTS roadmap.
  Indeed a variety of funding mechanisms are being pursued on this front. The recent Early Career Award of Xinchen Xu (FNAL) provides strong support for Nb3Sn R&D; CERN is providing support through ASC, and Fusion Energy Sciences (FES) has supported a significant fraction of the C3 REBCO magnet conductor needs. There is significant added value from NHMFL/ASC core grant, supporting furnace development, Bi2212 magnet development, REBCO tape characterization, etc; conductor optimization and magnet protection design and analysis for SCUs for ANL; many SBIRs, etc.

## Slide 20: Conceptual roadmap: example Bi2212
2019 Q1/2 | 2019 Q3/4 | 2020 Q1/2 | 2020 Q3/4 | 2021 | 2022
HT
Racetrack tests
CCT outer layer tests
HT
CCT inner layer tests
CCT stand-alone tests
CCT hybrid tests
0.8 m long, CCT dipole
(standalone 5 T; 15-18 T hybrid) design
Fabrication
Reaction
Standalone test
Hybrid test
Technology development – Mandrel, insulation, cable
FSU 1m OP furnace commissioned.
(18-24 months)
Cable development & characterization
Design studies
Accelerator issues; field quality, integrated protection, scaleup,…
Notes: Concepts:

## Slide 21: The US MDP Team at the last Collaboration Meeting, held at FNAL, January 11-13, 2019