## Slide 1
Lucas Brouwer (for the modeling working group team)
3/05/2021
MDP modeling working group: current status of R&D and upcoming milestones

## Slide 2
A wide range of modeling is performed across all areas of US-MDP program, our update focuses on the work described in the modeling roadmap

## Slide 3: Our monthly meetings are focused on the driving technical questions
All talks are available at https://conferences.lbl.gov/category/100/
cross-over meetings with magnet materials working group

## Slide 4: Progress towards key milestones in the MDP roadmap will be reviewed in today’s modeling talks
Milestone # | Description | Target | Status
AIIIb-M1 | Identification and/or development of advanced FEM technical for mechanical interfaces | May 2021 | Almost complete
AIIIb-M3 | Integration of advance contact elements in existing CCT and SMCT mechanical models | June 2021 | First 2D models solving
AIIIb-M5 | Report correlating interface modeling results with experimental magnet training and summarizing desired interface conditions for stress managed designs | December 2021 | 
AIIIb-M2 | Extension of existing codes to model HTS behavior as required for hybrid magnet protection studies | May 2021 | First models solving
AIIIb-M4 | Benchmarking of new codes with existing hybrid magnet test data | Sept. 2021 | 
AIIIb-M6 | Design and optimization of quench protection systems for planned hybrid tests | May 2022 | 
AIIIb-M8 | Application of multi-scale, mechanical strain studies to refine strain-based conductor limits from the strand to magnet level for both Nb3Sn and HTS | December 2022 | In Progress
Interfaces
Conductor
Hybrid modeling